Detailed Game Development Plan - Cards

Card 1: Planning and Design (2 Weeks)

Tasks:

- Define the game concept, core mechanics, and goals for the roguelite tower defense game.

- Draft a Game Design Document (GDD) that covers:

  - Gameplay loop, rules, and mechanics.

  - Tower and enemy types, their abilities, and progression.

  - Art style (64x64 pixel art aesthetic) and visual themes.

  - UI elements, including health bar, wave counter, upgrade menu, etc.

Card 2: Project Setup (1 Week)

Tasks:

- Set up the Godot project and create a clean folder structure:

  - Scenes folder for map, towers, enemies, etc.

  - Scripts folder for organizing GDScript files.

  - Assets folder for sprites, tilesets, and audio.

  - UI folder for interface elements.

- Configure basic project settings, including screen resolution, aspect ratio, and input mapping.

Card 3: Procedural Map Generation (2 Weeks)

Tasks:

- Create MapGenerator node to handle procedural tilemap generation.

- Design different types of tiles: paths, buildable tiles, and obstacles.

- Implement an algorithm to create a clear path from the start to the finish for enemies to follow.

- Ensure all tiles are properly marked to facilitate later tower placement and pathfinding.

Card 4: Prototype Core Mechanics (2 Weeks)

Tasks:

- Enemy Movement:

  - Implement basic enemy movement along a predefined path using Path2D or procedural paths.

  - Create Enemy scene with KinematicBody2D for enemy characters.

- Tower Placement:

  - Implement logic for tower placement on buildable tiles using mouse input.

  - Highlight buildable areas to indicate valid placement locations.

Card 5: Wave and Enemy System (3 Weeks)

Tasks:

- Develop a wave manager to spawn enemies in waves.

- Implement WaveTimer node to manage time between waves and gradually increase difficulty.

- Implement logic to adjust the number of enemies spawned and their attributes per wave.

- Add basic enemy variations, such as normal enemies, fast enemies, and armored enemies.

Card 6: Towers and Attacking (3 Weeks)

Tasks:

- Create base Tower scene with attack range, damage, and attack speed.

- Implement tower targeting logic to detect enemies within range using Area2D and CollisionShape2D.

- Develop projectile system for towers that shoot projectiles to damage enemies.

- Add multiple tower types with unique abilities, such as slowing, splash damage, or increased range.

Card 7: User Interface and HUD (3 Weeks)

Tasks:

- Create the HUD (CanvasLayer) to display:

  - Health Indicator: Player's core health.

  - Wave Counter: Current wave and total waves.

  - Score Counter: Player's score for destroyed enemies.

- Add buttons for starting waves, pausing the game, and showing the tower upgrade menu.

- Create and integrate a tower upgrade menu that appears when a tower is clicked.

Card 8: Player Progression and Roguelite Mechanics (4 Weeks)

Tasks:

- Implement a system that provides players with three random upgrade choices at the end of each wave.

- Design upgrades such as increasing tower range, damage, or adding unique abilities.

- Use a Singleton to save persistent player data between sessions, such as unlocked upgrades and currency.

- Develop a simple player profile system to track progression.

Card 9: Content Expansion (4 Weeks)

Tasks:

- New Towers: Create additional tower types, such as fire, ice, or support towers.

- New Enemies: Design new enemy types with unique mechanics, such as enemies resistant to specific tower types or those that split into smaller enemies.

- Levels and Layouts: Design multiple map layouts with increasing difficulty.

Card 10: Gameplay Balancing and Testing (3 Weeks)

Tasks:

- Playtest game to adjust enemy health, wave difficulty, and tower stats for optimal balance.

- Conduct internal playtesting to identify issues in wave difficulty or upgrade balance.

- Make adjustments based on player feedback to ensure a fair challenge.

Card 11: Visual and Audio Enhancements (3 Weeks)

Tasks:

- Refine the game's visual assets, including tower, enemy, and map art.

- Add animations for enemy movement, tower attacks, and projectiles.

- Implement sound effects for tower shots, enemy deaths, and background music for waves and in-game events.

Card 12: Optimization and Debugging (2 Weeks)

Tasks:

- Identify and fix any performance issues, such as lag or stuttering.

- Optimize scripts and nodes to ensure a consistent frame rate.

- Debug wave spawning, enemy pathfinding, and tower attack logic to prevent crashes or bugs.

Card 13: Beta Testing and Launch Preparation (4 Weeks)

Tasks:

- Conduct an internal beta test and invite a group of players to try the game.

- Gather feedback on overall gameplay, balance, and fun factor.

- Make final adjustments to difficulty, game mechanics, and visual aspects based on player feedback.

- Prepare marketing materials such as gameplay trailers, screenshots, and a landing page.

Card 14: Game Launch (2 Weeks)

Tasks:

- Publish the game on the target platforms.

- Ensure all final checks are complete and the game is stable.

- Announce the launch on social media and distribute marketing materials.

Card 15: Post-Launch Support and Updates (Ongoing)

Tasks:

- Monitor the game for bugs and release hotfixes as needed.

- Release content updates to keep players engaged, such as new towers, enemies, and maps.

- Add quality-of-life improvements based on player feedback, such as new features or UI enhancements.