Development Plan for Roguelite Tower Defense Game

Phase 1: Planning and Design

1. Define Game Concept and Goals (1 Week)

- Establish the core concept: A roguelite tower defense game with maze mechanics.

- Set objectives: Challenging waves of enemies, randomized upgrades, and persistent progression.

- Identify target audience and platforms (PC/Mac).

2. Game Design Document (1 Week)

- Create a detailed Game Design Document (GDD) covering:

  - Gameplay loop, rules, and mechanics.

  - Towers, enemies, and upgrade progression.

  - Art style (e.g., 64x64 pixel art aesthetic) and visual themes.

  - UI elements and control schemes.

Phase 2: Initial Setup and Basic Framework

3. Project Setup in Godot (1 Week)

- Create a new Godot project and organize the folder structure (Scenes, Scripts, Assets, UI).

- Configure game settings, including resolution, window mode, and stretch settings.

4. Prototype Core Mechanics (2 Weeks)

- Map and Tilemap Setup:

  - Set up the base tilemap and create buildable areas and enemy paths.

- Enemy Movement:

  - Implement basic pathfinding using Path2D and PathFollow2D nodes.

- Tower Placement:

  - Allow players to click and place towers on valid buildable tiles.

Phase 3: Core Gameplay Development

5. Implement Towers and Enemies (3 Weeks)

- Tower Base Scene:

  - Create a base tower with attack, range, and targeting logic.

  - Implement attack cooldowns using a Timer node.

- Enemy Base Scene:

  - Create enemy types with different stats (health, speed, etc.).

  - Attach scripts for movement and interaction with the core.

6. Wave System (2 Weeks)

- Set up a wave manager to spawn enemies in increasing numbers.

- Add a Timer to manage the timing of waves and difficulty scaling.

Phase 4: UI and Gameplay Mechanics

7. HUD and User Interface (2 Weeks)

- Create HUD Elements:

  - Health, score, and wave counter.

  - Buttons for starting waves, pausing the game, and other controls.

- Tower Upgrade Menu:

  - Design an upgrade menu that pops up when selecting a tower.

  - Allow upgrades such as increasing range, damage, and special abilities.

8. Player Progression and Roguelite Mechanics (3 Weeks)

- Random Upgrades:

  - After each wave, offer players a choice of random tower upgrades.

- Persistent Progression:

  - Implement a Singleton for storing data like player currency or unlocked upgrades.

  - Save data between sessions for persistent player progression.

Phase 5: Content Creation and Balancing

9. Content Expansion (4 Weeks)

- Add New Towers and Enemies:

  - Create multiple types of towers with unique abilities (e.g., slowing, splash damage).

  - Design a variety of enemies with different traits (e.g., fast enemies, armored enemies).

- Create Levels:

  - Design multiple map layouts with varying difficulty.

10. Balance Gameplay (3 Weeks)

- Enemy Waves:

  - Balance wave difficulty to ensure a smooth progression.

- Tower and Enemy Stats:

  - Adjust stats to keep gameplay challenging and fair.

- Player Feedback:

  - Conduct playtesting sessions and gather feedback for balancing.

Phase 6: Polish and Optimization

11. Visual and Audio Enhancements (3 Weeks)

- Art Polish:

  - Refine tower, enemy, and environment art to match the chosen aesthetic.

- Animations:

  - Add animations for enemy movement, tower attacks, and other interactions.

- Sound Effects and Music:

  - Add background music, sound effects for towers and enemies, and UI sounds.

12. Debugging and Performance Optimization (2 Weeks)

- Debugging:

  - Fix any remaining bugs, particularly in wave logic, enemy movement, and tower targeting.

- Optimization:

  - Optimize scenes, scripts, and assets to ensure smooth performance on the target platform.

Phase 7: Testing and Release

13. Beta Testing (3 Weeks)

- Internal Testing:

  - Test all game mechanics and ensure all features function as expected.

- Public Beta:

  - Release a beta version to a small audience for testing.

  - Collect and analyze feedback for final adjustments.

14. Final Adjustments and Launch (2 Weeks)

- Implement changes based on beta feedback.

- Prepare marketing materials (e.g., trailer, screenshots).

- Launch the game on the target platform.

Phase 8: Post-Launch

15. Post-Launch Support (Ongoing)

- Bug Fixes and Updates:

  - Monitor for bugs and release updates as necessary.

- Content Updates:

  - Add new towers, enemies, or levels to keep the game fresh and engaging for players.

Total Estimated Time: 28-30 Weeks